EC Meeting 25-May-07

Orsay

Report from the Panel

- Nothing worrisome

- Homework not to be assigned before the RDR

- Disagree with some things we’re doing but we’re on top of things.

- Not having sites is a handicap, lack of central control.

- Things may sounds critical, but helpful

- Final chapter of RDR close.

- Report by end of June in time for the FALC meeting in July and ILCSC in August.

Most important now:

- keeping momentum

- Getting people back to work.

- Must help the PM group in anyway needed

- Starting today:

  - Write up a charter for the GDE in the next phase

  - A serious chapter of the PM plan

  - What does the new org chart look like

    - What do we keep, what do we change

      - Systems engineering?

      - Cost engineering

      - 3 boards – how do they change

      - Mechanism to review ourselves

      - Industrialization

      - How do regional managers fit in?

- Change control is most mature (Marc Ross)

  - 3 levels of change control

    - Embedded in WP

    - Managed by area system

    - Top level – what remains of CCB

    - Gets to the heart of the authority

      - Rules of reporting

      - Rules of communication

- Consensus on how to do it.

- Integration and systems engineering

  - See chart (NW)

  - Engineering staff (maybe 12) will be part of PM office under Akira

  - Accelerator Team is also engineering centric (maybe Euro centric)