EC MINUTES

1-MAR-07

Present: B. Barish, T. Raubenheimer, G. Dugan, M. Harrison, B. Foster, N. Walker, K. Yokoya, M. Nozaki, M. Hronek (sec)

Minutes – comments or revisions to Max, post in 24 hours.

ILC School – 2008

- W. Chou needs a decision on if the ILC School is coincided with USPAS or separately at FNAL. GDE approved FNAL as location.

EDR Task Force –

- We need to move quickly, charge sent out by N. Walker. Waiting on responses from EC. EDR will be the focus of the Caltech meeting.

- What is this task force?

  - To produce for the EC, questions, models.

  - Brainstorm on structure using work packages.

  - Similar working structure as S1-S2.

  - WBS structure can not work without an execution plan.

  - We do not want to manage through the labs, we need to have control.

  - Appoint members, then we will assign the job at Caltech.

Cost Review

- Conflicts in set dates.

- Dates of availability are May 23, 24, 25.

- Orsay is set to host, then we would stay in Europe for the LCWS

- Max to discuss with Roy and report back to the EC.

Action Items:

-EU Framework – n/a

-DESY LCWS

- Org committee set. Plans need to made quickly.

- Separate the GDE meeting attendees and the LCWS 07 attendees.

- EC to stay at the same hotel – Novatel.

Change Request 19 (CR19)

- Reminder by PT this still needs approval

- 19 approved by the GDE on this date.

- Additional CR’s to be approved – 20&24.

HEPAP –

- Comments from Orbach

  - RDR work very good.

  - P5 asked to make a plan for 2020-2025

  - Starting construction in 2012 would be difficult due to international agreements, firm financial agreements, engineering, site, etc.

- HEPAP reacted positively and unanimously want to move forward with the ILC and the EDR schedule of 2010.

- HEPAP letter to come soon with a positive spin on the ILC

- Dinner with Orbach was very different from the talk that day. No concerns with the GDE. More concerned with the perceived gap which comes from previous experience with ITER.

- There is a disconnect. Parallel programs are not in his vision.

- As far as support’

  - 2007 – Continuing resolution means we get the same amount as last year. That is a problem. Our budget request was 60M but we may only see as much as 42M

  - 2008 – Presidents budget is 60M – ILC and 23M – SCRF

  - 2009 – This is the last Orbach budget.

- We are supported which is positive. Orbach reacted to sticker shock and he realizes his options are limited with only a 2 year term left.

- Asked for a plan for interim work between now and ILC. FNAL is putting this together.

- Is the timeline connected to the budget profile? Orbach did not say this.

LCFOA

- Encouraging meeting. Not as organized as their Japanese counterpart. US has 27 or so industry people interested in SCRF.

- Well attended, ~100 people, program consisted of industry, congressman, aids.

- Speakers included H. Shapiro, R. Orbach,  congressman, B. Barish, P. Oddone

- Smaller meetings happened between industry people and congressman for their districts.

- Positive meeting overall

RDR Completion - Nick

- Going well. Will meet with Nan and Nobu to be brought up to date.

- Outstanding information needs to come in.

- Have received comments and will be discussed and dealt with.

- Executive Summary

  - Will the current chapter 1 be replaced with the executive summary? Chapter 1 is being reduced to 20 pages, to fit the executive summary

  - Is the intention to replace ch. 1 with the summary – yes.

  - It will be replaced but can also be used as a stand alone document.

  - Some items can be moved to an appendix.

  - Figures are being worked on at SLAC and it is going well.

R&D Plan and MAC meeting

- Interaction with Shin-ichi and Ferdi.

- Draft agenda has been sent to B. Willis.

- It will be worked on and send back to the EC for approval

- We need to keep it focused.

- BB has interacted with the RDB over the past couple of weeks. \

  - Met with Tom Himel concerning the S2 report

  - RDB is to put together a plan that will be presented to the MAC, a rough draft is done and should be given to the EC shortly. This will be a major item next week.