EC Minutes

19-APR-07

Present: B. Barish, T. Raubenheimer, G. Dugan, M. Harrison, B. Foster, M. Hronek (sec)

Absent: N. Walker, M. Nozaki, K. Yokoya

No guests

- Minutes: comments within 24 hrs, then post

- Announcements – none

- Actions Items

  - RDR Mgmt Meeting

    - No meeting this week

    - E. Paterson continues to work on risk mitigation model

    - SLAC: WG leaders need guidance on RDR WP set for useful discussion.

    - E. Paterson presented risk mitigation to the RDB. This will be used to motivate the R&D program.

  - LCWS 07

    - N. Walker to send out detailed announcement today.

    - Attendance is ~400, we would like ~600

- Framework 7

  - B. Barish send out letter of endorsement

  - Mindset is to do all projects starting construction in the next 3 years and projects with a timescale

  - Attachment diagram: chart cannot tell you end and start date but you can see how long a project takes.

  - Due date is May 2.

  - No environmental issues on the chart as these tend to be site specific, but are mentioned in the text. BF will add items.

- EDR meeting

  - RE: chart from N. Toge. Documents with dates should not happen, even internally. Changes phases and can be very damaging.

  - BB to send note to Nobe with concerns. Will meet next week.

- FALC Meeting

  - Meeting is May 1

  - Where are with the regional directors information?

    - Info is being worked on now. EU has numbers. Nondetail info written last year and can be used this year. Americas has updated info for FY07.

    - Do the three regions need to be rationalized? We will have one document including all 3 regions with an intro explanation.

- MAC Mtg

  - Talks are arriving

  - We will interact next week at FNAL

  - Rehearsal happening Friday and will meet with the EC on Wednesday.

- International Cost Review

  - No updates

  - One set of comments for review team concerning executive sessions and times.

- PM Update

  - Meet with candidate

  - Candidate is talking to people and trying to figure out the organization.

  - Office will be filled out with representation from EU and Asia.

  - Intention is to compliment office.

    - 2 Japanese candidates

    - EU also has candidates

    - Decision will be based on the compliments to the office.

  - What is the best way to converge? BB sent message to Suzuki. Suzuki disappointed with decline of Oide. Suzuki to meet with BB on Monday.

Next Meeting: FNAL face to face.