EC Minutes

19-JUN-08

Present: B. Barish, E. Paterson, M. Ross, M. Harrison, B. Foster, N. Walker, A. Yamamoto, k. Yokoya, M. Nozaki, M. Hronek (sec)

Guest:

B. Willis, E. Eckhard

AAP

- B. Willis presented information on the AAP and plug compatibility issue.

- Discussion

  - Note is official with one comment added, on the  explicit statement of 2 phases

  - Which compatibility are we considering and cavity package? Power?

  - Would like to keep advice broad. Level of definitions will be kept broad.

  - SCRF and EC are high priority. Oide-san has been very helpful. AY to be at Cornell and may have a phone meeting with Willis and Elsen.

  - M. Palmer has asked for support. We need to make sure we don’t interfere too much and give him too many bosses.

  - Reviews:

    - Management will get a fair share of attention. Meeting will be 3 full days.

    - Will have internal as well as external reviewers. Intend to keep review committee together for long term effect.  What expertise do we need? Total of 4 reviews is the intention. First review is proposed for KEK in later spring.

- Presentation by E. Elsen

  - Money after the fact. Will Dubna agree? Paying ahead has not worked out in the past. Incentive for better work if paid after work is complete.

  - HGF visit to Dubna. Can be very good for Dubna.

  - EE to represent GDE and all approve.

CLOSED Meeting

Minutes – 24 hours to review and revise.

Announcements:

- No meeting for 2 weeks. Next meeting will be July 10.

FALC

- Meeting in Rome, July 14.

- Will present the R&D plan. No PM’s will be in attendance.

- Any other topics for FALC

  - Governance

  - Siting

- Draft presentation will be at ready for July 10 meeting of EC.

- Make sure FALC has final copy of the R&D plan. BB will send to Janet Seed.

- Meeting may not be ILC centric due to other issues.

PAC agendas

- Agenda not mature enough, need PM comments

- Ready carefully for us to make sure PAC doesn’t duplicate AAP. This requires proper input and a clear voice.

LCWS

- PM input needed for agenda

- Program committee – what is the role of the PM’s in the plan.

- PM s to meet with Mike and further discuss

- Conference call next week to summarize program committee comments.

- JINR will be included but not on poster, already printed. They would like to retain a visibility.

Asian Regional Director

- No input from Asia steering committee

- No update.

Governance Study

- Who would like to work on this?

  - B. Foster, E. Paterson, B. Barish – Foster to chair.

  - Will be ongoing for several years.

  - Need Japanese representation

Ministry of Science Visit

- Visit to Oxford

- After visit report released. Will support linear collider and Common Fund.